**Sprint 1 Report - CMPS 115 – Software Methodology**

**Product Name: Toss Time**

**Team Name: Sinked Inc.**

**Date: October 19, 2021**

* **Actions to stop doing:**

1. Stop prolonging standups.
2. Stop letting work pile up over time - work more consistently

* **Actions to start doing:**

1. Start being more focused during sprint meetings - less idle activity / chatter
2. Start being more realistic with work estimates
3. Meet in person more often

* **Actions to keep doing:**

1. Keep being flexible for meeting times
2. Keep being interested in potential technologies we can use
3. Adapt better / faster to changing technological environment

* **Work completed/not completed:**

For user story:

“As a dye player, I want an app that shows nearby dye games on a map, so I can play more.”

Tasks completed:

Task 1: Set up XCode for all team members ( 2 hours )

Task 2: Do plenty of research into Google API & Databases ( 4 hours )

Task 3: Implement a map that can be viewed on a mobile device (iOS). ( 6 hours )

Task 4: App can center around some location / marker on the map. ( 2 hours )

Tasks not completed:

Task 5: Be able to post a marker on the map. ( 4 hours )

> Involves databases - could carry over into Sprint 2

• **Work completion rate:**

Total number of estimated ideal work hours completed: 14 hours

Total number of days spent during the prior sprint: 5 days

**Final Burnup Chart**