Sprint 4 Plan

Product Name:      Toss Time

Team Name:      Sinked Inc.

Completion Date:      Nov 30th, 2021

Goal:

To refine, and combine, multiple aspects of the project into a fully functional prototype in-line with the Minimum Viable Product.

Task Listing

“As a player I want a clean and smooth app experience when I login and logout of the Toss Time app”

( 10 points )

☐ Task A1 : Keyboard needs to go away when done typing				(2 points)

☐ Task A2 :  Button animations with changing states				(2 points)

☐ Task A3 :  Background is set to dark mode or light mode				(2 points)

☐ Task A4 :   Logout functionality							(2 points)

☐ Task A5 :  I can delete the photo of my table					(2 points)

“As a table owner, I want to be able to remove my table listing”

( 3 points )

☐ Task B1 : Add a delete function to the Table form				(3 points)

“As a team member, I want there to be a clean and standardized code base”

( 12 points )

☐ Task C1 :  There is a standard styling guide					(6 points)

☐ Task C2 :  Full documentation of important code 					(6 points)

Team Roles & Initial Task Assignments

Cole Hennig     -     Product Owner       -       Tasks A1-5, C1-2

Steve Beurard     -     Scrum Master      -       Tasks A1-5, C1-2

Ryan Ahrari     -     Team Member     -       Tasks A1-5, C1-2

Anton Kozintsev     -     Team Member      -       Tasks A1-5, C1-2

Kenny Blum     -     Team Member      -       Tasks A1-5, B1, C1-2

Sprint 4 Initial Burn-Up Chart

Initial Scrum Board

Scrum Times:		Monday / Wednesday / Friday   @    2:30PM